## Slide 1: The Scrum-Agile Approach
Daniel Tarulis
CS 250 SDLC

## Slide 2: The Scrum-Agile Team
Product Owner
  Responsible to deliver product to client
  Effectively communicates with the client and recognized the value of the product
Scrum Master
  oversees the Scrum team ensuring that everyone understands goals, project scope, and product domain
  remove obstacles and distractions that may impede the team from meeting goals
  act as the liaison between the Scrum team and people or teams outside the Scrum team
Developers
  assure Product Owner and Scrum Master that the allocated work is being performed as planned
  provide inputs on the creation of User Stories to the Product Owner
  ensure a clear understanding of epics and personas
  required to be flexible

## Slide 3: The Scrum-Agile Team (cont.)
Testers
  Make sure the product works as the client intends
  Cooperates with other members of the Development Team during sprints
  Do not wait until the end of development to test the product
Client
  responsible for making entries or adjustments to the project throughout the project process.

## Slide 4: Scrum Framework

## Slide 5: Scrum-Agile SDLC
Project Planning Phase:
Primary goal of this phase is to identify Scope of the project.
In this phase, feasibility of the system is judged.
Resource plan, schedule and budgets are decided.
2. Analysis phase:
Business needs are analyzed and documented.
Gathering system requirements.
Building prototypes for discovering requirements.
Evaluating alternatives.
Reviewing requirements.

## Slide 6: Scrum-Agile SDLC (cont.)
3. Design phase:
  Requirements which are analyzed in analysis phase are modeled.
  Designing:
    Application architecture
    Network
    UI
    System interfaces
    Databases
    Prototypes
    System controls

## Slide 7: Scrum-Agile SDLC (cont.)
4. Implementation phase
  Constructing of software components.
  Verification and testing of code.
  Conversion of data.
  Installing system in working environment.
5. Support Phase
  Keep the system in running state for a long period of time.
  Maintaining the systems.
  Enhancing the systems.
  Provide support for users of the system.

## Slide 8: The Agile SDLC

## Slide 9: Waterfall Development
If the waterfall methodology would have been used instead of the agile approach, there would have been many problems during development. With waterfall, there is no going back to past sprints. This is a process that causes a high amount of risk when working on a project where the requirements may change, like the SNHU Travel project. Waterfall is also a poor approach when working with long term projects, like a website that needs to be changed and updated constantly.

## Slide 10: Agile VS Waterfall
Factors to consider:
  Length of project
    Shorter and simpler projects are less risky and are best suited for a waterfall approach. Longer and more complex projects are riskier and are better suited for the agile approach.
  Chance of changing requirements
    The agile approach is great for accommodating changing requirements mid development. Waterfall is at a disadvantage in that it does not allow for much revision or change.
  Integration
    Many clients will want to see their product working during development. Waterfall does not allow for integration until the very end of the development cycle. Agile allows the client to see integration as the product develops.

## Slide 11: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Tutorialspoint. (n.d.). SDLC – Agile Model. https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm
Tutorialspoint. (n.d.). SDLC – Waterefall Model. https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm